## Slide 1
COMP3000 PROJECT
VARIANCE

## Slide 2: SPRINT 2 RESULTS
Mixamo animation retargeter constructed
Basic player punch interaction
Animation blending setup

## Slide 3: Sprint 2 reflection
Animation in Unreal is really hard…
Missed goal for basic enemy controller, level design planning
Punch animation speed is broken by player movement

## Slide 5: Sprint 3 goals
Basic enemy player (something that will just spawn, and take damage)
Level design concepts, rooms, etc
Basic dungeon generation ?
Simple HUD displaying HP